From: Gopalan, Kannan <kannan.gopalan@abbott.com> 
Sent: Wednesday, September 3, 2025 6:53 AM
To: Sharma, Anirudh <anirudh.sharma1@abbott.com>
Subject: RE: Veeva & ADC Weekly Touchpoint | Meeting Notes | August 26

Anirudh,

Could you please reach out to Raj and request the metadata details that include the custom Apex code and custom settings? We’ll need that information to review and assess the complexity before moving forward.

SAVEEVACRM-240 [FSL 2 Plus GSG Literature Update]

Thanks,

Kannan

From: Madnani, Heena <heena.madnani@abbott.com> 
Sent: Tuesday, September 2, 2025 1:31 PM
To: Gopalan, Kannan <kannan.gopalan@abbott.com>; Sharma, Anirudh <anirudh.sharma1@abbott.com>
Cc: Novodvorska, Kateryna <kateryna.novodvorska@abbott.com>; Gupta, Muneeshwar <muneeshwar.gupta@abbott.com>
Subject: RE: Veeva & ADC Weekly Touchpoint | Meeting Notes | August 26

Hi Kannan and Ani,

For the 100 hour estimate shared by Raj for SAVEEVACRM-240, could you please review the existing configuration setup and share your analysis to reconfirm his estimate before we agree on this particular requirement scope?

Heena Madnani. Abbott Diabetes Care. IT Business Analyst.; Abbott Diabetes Care. 1420 Harbor Bay Pkwy. Alameda, CA - 94502.; heena.madnani@abbott.com M:; +1 (628) 255-6877..

From: Raj Bhattacharjee <raj.bhattacharjee@veeva.com> 
Sent: Tuesday, September 2, 2025 1:10 PM
To: Madnani, Heena <heena.madnani@abbott.com>
Cc: Amanda Peltzman <amanda.peltzman@veeva.com>; Novodvorska, Kateryna <kateryna.novodvorska@abbott.com>; Raynard, Dan <daniel.raynard@abbott.com>; Kelley, Jamila M <jamila.kelley@abbott.com>; Sharma, Anirudh <anirudh.sharma1@abbott.com>; Liu, Janet <janet.liu@abbott.com>; John Howard <john.howard@veeva.com>; Corinne Nagle <corinne.nagle@veeva.com>; Christine DeFeo <christine.defeo@veeva.com>; Gopalan, Kannan <kannan.gopalan@abbott.com>; Barrett, Adam C <adam.barrett@abbott.com>; Lay, Yvonne <yvonne.lay@abbott.com>
Subject: Re: Veeva & ADC Weekly Touchpoint | Meeting Notes | August 26

Hi Heena, Regarding your questions: The earliest my team will be available to begin work on the September release items is Sep 22nd, with the exception of SAVEEVACRM-240. Should a team member become available sooner from another project, I will

ZjQcmQRYFpfptBannerStart

This Message is From an External Sender. Only click links or open attachments if you recognize the sender and know the content is safe.. Report Suspicious ‌..

ZjQcmQRYFpfptBannerEnd

Hi Heena,

Regarding your questions:

- The earliest my team will be available to begin work on the September release items is Sep 22nd, with the exception of SAVEEVACRM-240. Should a team member become available sooner from another project, I will prioritize this work earlier.

- SAVEEVACRM-240 is a request for the ability to assign quantities by % and rounding up decimal quantities. This feature does not currently exist. The FLS2 process uses a predetermined quantity for the Getting-Started-Guides. Implementing the requested functionality would require a completely different type of calculation and significant re-engineering of the existing code. I would also recommend extensive testing to ensure this new feature does not interfere with the existing functionality.

Can I propose that ADC create a comprehensive feature list that reflects both current and future program needs? This would help to develop a robust and versatile tool that is flexible, rather than the current product-specific or program-specific approach. Taking this proactive approach would streamline processes and enable ADC to launch new programs more efficiently, without having to rebuild the system from the ground up each time.

--

Raj Bhattacharjee

Veeva | Practice Manager, Commercial Technical Services

On Tue, Sep 2, 2025 at 3:28 PM Madnani, Heena <heena.madnani@abbott.com> wrote:

Hi  @Raj Bhattacharjee

- Could you please confirm when development can begin for the September release requirements?

ADC had initially targeted a go-live date of September 12th, but given the current scope, that timeline appears challenging. To minimize further delays, it's important that we start the build process as soon as possible.

- For SAVEEVACRM-240 [FSL 2 Plus GSG Literature Update - The following requirement should be worked on as a standalone project - it requires substantial customization and testing. I think this would require approx 100 hours of work over 4-6 weeks – @Amanda Peltzman to connect with Raj and discuss LoE as this is an existing functionality for FSL 3 plus and requirement is to enable the same functionality for FSL 2 plus.

- SAVEEVACRM-268 [GOV CRM - Add Gov Users for Management Order-CGM – This is not in scope for September release.

Heena Madnani. Abbott Diabetes Care. IT Business Analyst.; Abbott Diabetes Care. 1420 Harbor Bay Pkwy. Alameda, CA - 94502.; heena.madnani@abbott.com M:; +1 (628) 255-6877..

From: Raj Bhattacharjee <raj.bhattacharjee@veeva.com> 
Sent: Monday, September 1, 2025 6:45 PM
To: Madnani, Heena <heena.madnani@abbott.com>
Cc: Novodvorska, Kateryna <kateryna.novodvorska@abbott.com>; Raynard, Dan <daniel.raynard@abbott.com>; Kelley, Jamila M <jamila.kelley@abbott.com>; Sharma, Anirudh <anirudh.sharma1@abbott.com>; Liu, Janet <janet.liu@abbott.com>; John Howard <john.howard@veeva.com>; Corinne Nagle <corinne.nagle@veeva.com>; Christine DeFeo <christine.defeo@veeva.com>; Gopalan, Kannan <kannan.gopalan@abbott.com>; Amanda Peltzman <amanda.peltzman@veeva.com>; Barrett, Adam C <adam.barrett@abbott.com>; Lay, Yvonne <yvonne.lay@abbott.com>
Subject: Re: Veeva & ADC Weekly Touchpoint | Meeting Notes | August 26

Heena, Please find below the LoE requested. The LoE for the following requirements is 16 hours: SAVEEVACRM-222 [ADC-POC Order FSL 3 Reader] SAVEEVACRM-223 [ADC-POC Order Limit] SAVEEVACRM-243 [Compliance Order-HCP - add FSL2 Plus sensor to be

Heena,

Please find below the LoE requested.

The LoE for the following requirements is 16 hours:

  - SAVEEVACRM-222 [ADC-POC Order FSL 3 Reader]

  - SAVEEVACRM-223 [ADC-POC Order Limit]

  - SAVEEVACRM-243 [Compliance Order-HCP - add FSL2 Plus sensor to be eligible for orders]

The LoE for the following requirements is 24 Hours:

  - SAVEEVACRM-224 [ADC-POC Annual limit]

  - SAVEEVACRM-225 [ADC-POC Reader Shipping]

  - SAVEEVACRM-256 [ADC-POC - Add Fields for HDP Reader Limits]

  - SAVEEVACRM-257 [ADC-POC - Introduce two new fields to manage Reader quantity (annual and order limit) constraints]

The following requirement should be worked on as a standalone project - it requires substantial customization and testing. I think this would require approx 100 hours of work over 4-6 weeks

  - SAVEEVACRM-240 [FSL 2 Plus GSG Literature Update]

Pavi and I are not quite able to understand the requirements for the following and hence unable to provide LoE

  - SAVEEVACRM-268 [GOV CRM - Add Gov Users for Management Order-CGM]

Hope this helps.

--

Raj Bhattacharjee

Veeva | Practice Manager, Commercial Technical Services

On Fri, Aug 29, 2025 at 12:10 PM Madnani, Heena <heena.madnani@abbott.com> wrote:

Hi @Raj Bhattacharjee

Could you please share an update on September release level of effort estimates?

Heena Madnani. Abbott Diabetes Care. IT Business Analyst.; Abbott Diabetes Care. 1420 Harbor Bay Pkwy. Alameda, CA - 94502.; heena.madnani@abbott.com M:; +1 (628) 255-6877..

From: Madnani, Heena <heena.madnani@abbott.com> 
Sent: Tuesday, August 26, 2025 3:49 PM
To: Novodvorska, Kateryna <kateryna.novodvorska@abbott.com>; Raynard, Dan <daniel.raynard@abbott.com>; Kelley, Jamila M <jamila.kelley@abbott.com>; Sharma, Anirudh <anirudh.sharma1@abbott.com>; Liu, Janet <janet.liu@abbott.com>; John Howard <john.howard@veeva.com>; Corinne Nagle <corinne.nagle@veeva.com>; Christine DeFeo <christine.defeo@veeva.com>; Gopalan, Kannan <kannan.gopalan@abbott.com>; Amanda Peltzman <amanda.peltzman@veeva.com>; Raj Bhattacharjee <raj.bhattacharjee@veeva.com>
Cc: Barrett, Adam C <adam.barrett@abbott.com>; Lay, Yvonne <yvonne.lay@abbott.com>
Subject: RE: Veeva & ADC Weekly Touchpoint | Meeting Notes | August 26

Thank you @Novodvorska, Kateryna for capturing and sharing meeting summary.

@John Howard and @Corinne Nagle: Below is the new requirement we discussed during today's call for the September release. Could you both please review and confirm whether it requires custom development or a simple fix? Also, please advise which team within Veeva would be responsible for implementing this change.

Compliance user should be able to update email address, packing slip status, shipping method & XL shipping instructions for NCO-WebSampling order.

Note: Currently, Compliance users can make edits to rest all order types except NCO Web sampling orders.

@Amanda Peltzman I spoke with a Compliance team member today regarding the IQ document sign-off. If no Veeva team member is available, we must wait, as ADC team members are not authorized to sign off on Veeva’s configuration steps. To avoid delays in delivery, ADC will share a timeline with key project milestones once the scope is finalized and level-of-effort estimates are provided for each new project.

Based on past releases, IQ sign offs are requested at two key points ( listed below), exact dates are determined based on the scope of release and level of effort.

- Code is migrated from Partial to Full Sandbox

- Code is migrated from Full Sandbox to Production

@Raj Bhattacharjee Please share the September release estimates by end of day tomorrow to help us move forward.

Please feel free to reach out for any questions/clarifications.

Heena Madnani. Abbott Diabetes Care. IT Business Analyst.; Abbott Diabetes Care. 1420 Harbor Bay Pkwy. Alameda, CA - 94502.; heena.madnani@abbott.com M:; +1 (628) 255-6877..

From: Novodvorska, Kateryna <kateryna.novodvorska@abbott.com> 
Sent: Tuesday, August 26, 2025 1:52 PM
To: Raynard, Dan <daniel.raynard@abbott.com>; Kelley, Jamila M <jamila.kelley@abbott.com>; Madnani, Heena <heena.madnani@abbott.com>; Sharma, Anirudh <anirudh.sharma1@abbott.com>; Liu, Janet <janet.liu@abbott.com>; John Howard <john.howard@veeva.com>; Corinne Nagle <corinne.nagle@veeva.com>; Christine DeFeo <christine.defeo@veeva.com>; Gopalan, Kannan <kannan.gopalan@abbott.com>; Amanda Peltzman <amanda.peltzman@veeva.com>
Cc: Barrett, Adam C <adam.barrett@abbott.com>; Lay, Yvonne <yvonne.lay@abbott.com>
Subject: Re: Veeva & ADC Weekly Touchpoint | Meeting Notes | August 26

Hi All,

Meeting Notes: Veeva & ADC Weekly Touchpoint – August 26

1. 25R7 Release – Go-live: TBD

- John will sync with Raj today to confirm the level of effort (LOE) and update ADC accordingly by tomorrow, Wed, August 27.

- Heena shared an additional request for the September Release: Compliance User - NCO Web Sampling Order type. Veeva to confirm who will be assigned to this task.

2. ADC-Veeva MedInquiry: CRM Integration – Recurring Inquiry Push Job Error

- Corinne proposed two options to resolve the bug:

  - Option 1: Fix directly in Production (low risk).

  - Option 2: Perform full validation in Full Sandbox. Since the bug doesn’t currently exist in Sandbox, it would need to be replicated there first.

- Heena and John agreed to proceed with Option 2 (Sandbox validation).

- Estimated LOE from Corinne: ~1 hour.

3. Project Carbon – Open Defect "Approved DCRs are not functioning as expected in Full SBX during functional testing for Project Carbon"

- From an SLC compliance perspective, Corinne will sign the IQ on behalf of Raj to address the defect.

Action Items:

1. John to share with ADC the LOE for the September Release, including the new requirement, by Wed, August 27.

2. Heena to send Amanda a timeline of the estimated release dates.

If I’ve missed anything, please feel free to add or clarify.

Best regards,

Kate

From: Novodvorska, Kateryna <kateryna.novodvorska@abbott.com>
Sent: Tuesday, August 19, 2025 11:26 AM
To: Raynard, Dan <daniel.raynard@abbott.com>; Kelley, Jamila M <jamila.kelley@abbott.com>; Madnani, Heena <heena.madnani@abbott.com>; Sharma, Anirudh <anirudh.sharma1@abbott.com>; Liu, Janet <janet.liu@abbott.com>; John Howard <john.howard@veeva.com>; Corinne Nagle <corinne.nagle@veeva.com>; Christine DeFeo <christine.defeo@veeva.com>; Gopalan, Kannan <kannan.gopalan@abbott.com>
Cc: Barrett, Adam C <adam.barrett@abbott.com>; Lay, Yvonne <yvonne.lay@abbott.com>
Subject: Veeva & ADC Weekly Touchpoint | Meeting Notes | August 19

Hi all,

Starting today, I’ll be sending out meeting notes after our weekly calls to help us stay aligned and keep track of key discussions.

Meeting Notes: ADC-Veeva – August 19

1. SCR: go-live August 20/August 24 – New Teams Deployment / Primary & Secondary Picklist Updates

- Corinne is waiting for confirmation from the ADC validation team. Changes are currently in full.

- Picklist updates are still in progress. Corinne has received values from the business and is working on them.

- FAM permission sets → Corinne assigned permission sets to the test user. Dan will need to assign the same permission sets in production. Dan confirmed he can deploy the change set.

2. 25R7 Release – September 12

- Veeva mentioned this project should be assigned to the Professional Services / Technical Services Team and treated as a separate project.

- Veeva is unsure if they can deliver by September 12 and needs to assess the scope first.

- Kannan suggested discussing this offline with Heena/ADC.

- Veeva would like to review the roadmap and provide estimates for all new/upcoming projects.

- As the full list of requirements is being revised, Heena confirmed that the request to add FSL2 Plus to Management Order CGM for the HCP Channel can be included in this release.

- ADC will have a call with Veeva this Friday to review the scope and discuss the timeline.

3. October Release

- ADC will align internally on scope and timeline before discussing with Veeva.

- The release may be paused until November or December to allow for down sync.

- October will be used as a planning window - no deployment is currently scheduled.

4. ADC-Veeva MedInquiry: CRM Integration – Recurring Inquiry Push Job Error

- This is a production defect. Corinne will sync with ADC to discuss, as this is not a simple permission set update.

If I’ve missed anything, please feel free to add or clarify.

Best regards,

Kate

Kateryna Novodvorska. Abbott Diabetes Care. IT Business Analyst.; Abbott Diabetes Care. 1420 Harbor Bay Pkwy. Alameda, CA - 94502.; kateryna.novodvorska@abbott.com M:; +1 (669) 317-8458..